IFRS System Accommodation

To accommodate IFRS income accrual to the current system, following system modules /System trigger points should change

1. Contract activation
   1. Introduce new fields to Active Rental Schedule to capture the Month end date where the particular rental due and the amount accrued as at month end. **2 Days**
2. Rental Maturity Process
   1. Ledger Entry should be change to pass only the deference between the income potions **1 Day**
3. Month end Process
   1. Introduce new Ledger entry to pass the Month end accrued income **2 Days**
4. Early Settlement closure **3 Days**

Exiting Active contract schedule Update with Month end Accruals **3 Days**